Annexure-3

Noida Institute of Engineering and Technology, Gr. Noida
(An Autonomous Institute)

School of Computer Science & Information Technology
Department of Artificial Intelligence & Machine Learning (AIML)

PROJECT PROGRESS REPORT CARD

Session: 2024 - 2025

Project Type (Tick one):

[X] Mini Project	[ ] Minor Project	[ ] Major Project

Student Details:

Name: Sudhanshu Shukla (Group Leader)

Roll Number: 2301331530176

Year: 3rd Year

Semester: 6th

Section: ____________

Project Group No.: G01

Project Title: Vineyard Quality Assesment Model

Supervisor Name: Mr. Ritesh Rajput

Co-Supervisor Name (if any): _________________________________

Student Contact No.: _________________________________________

Student Declaration:

I, Sudhanshu Shukla, hereby declare that the above progress details are accurate and updated as per my project work.

Student's Signature: _____________________________

Final Remarks by Project Coordinator/Co-coordinator:

Consistent and excellent progress shown across the first three weeks. The logical progression from a baseline Random Forest model to a fully fine-tuned XGBoost architecture using GridSearchCV is well documented and scientifically sound. Model weights are now finalized. Approved to proceed to the Streamlit UI development phase.

__________________________					__________________________

Project Coordinator/Co-coordinator				Head of Department

Noida Institute of Engineering and Technology, Greater Noida
(An Autonomous Institute)

School of Computer Science & Information Technology

PROJECT PROGRESS TRACKING RECORD

| Meeting No. | Meeting Date & Time | Work Assigned by Supervisor | Work Completed by Student | Supervisor’s Remarks | Supervisor’s Signature |
| --- | --- | --- | --- | --- | --- |
| 1 | Week 1 | Establish ML baseline using Random Forest on UCI dataset. | Ingested data, scaled features, and built RF baseline model. | Good baseline. Switch to XGBoost next week for better tabular performance. |  |
| 2 | Week 2 | Transition pipeline to XGBoost architecture. | Integrated XGBoost. Compared MAE and RMSE metrics against Random Forest. | Excellent transition. Focus entirely on Hyperparameter tuning via GridSearchCV next. |  |
| 3 | Week 3 | Perform Hyperparameter tuning to maximize accuracy. | Implemented GridSearchCV (n_estimators, max_depth). Error reduced significantly. | Great improvement. Freeze model weights. Begin Streamlit UI development. |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |

Remark by Project Coordinator/Co-coordinator: ____________________________________